Little Cupcake Shop
# 1. Understand the Problem
The client want’s a simple page where a user chooses from 5 different cakes and is able to customize each one, each of these will have an added cost. An option of a text decoration with a cost per letter. A running total should be visible to show the user the total cost of their order. The page should also be mobile responsive.
1. Simple, mobile responsive page.
2. A list of 5 different cakes available.
3. Each cake can be customized with each customization having a seperate cost.
  - Flavour
  - Colour
  - Decorations
  - Text decorations (customized word placed on cake charged per letter.)
A total cost is kept up to date and visible to the user.

# 2. Plan
## 0.0v – Brainstorm & Design Mock-up
- Brainstorm ideas and what the client wants / customers need
- Try out various logos, create colour schemes for each one
- Create page layouts using the various colour schemes for each of; Mobile, Tablet and Desktop
- Pick one layout / colour scheme and fine tune it, ensuring it will work and what will be needed, should have a final render ready for Mobile, Tablet and Desk0.1v – Setup
- Create a list of every element and the naming conventions
- Create a rough guide on how flexbox will be used
- Decide what sass files will be used and an index
- Decide what JS files will be used and what scripts will be necessary
- Collect all images that will be used throughout the site, making sure to size and optimize them for each breakpoint
- Finish roadmap
- Setup folder structure and enable GIT, node.js and GULP
## 0.2v – Navbar
- Create Navbar
- Test links work
- CSS Mobile
- CSS Tablet
- CSS Desktop
## 0.3v – Footer
- Create footer
- Test links work
- CSS Mobile
- CSS Tablet
- CSS Desktop
## 0.4v – Home Page
- Create Title screen elements
- CSS Mobile
- CSS Tablet
- CSS Desktop
## 0.5v – Contact Page
- Create contact page
- Create form
- CSS Mobile
- CSS Tablet
- CSS Desktop
## 0.6v – Custom Page
- Create custom page
- Create Form (cupcake)
- Create cost button
- Create scroll button
- Create rest of forms
- CSS Mobile
  - Page setup
  - Cost button
  - Scroll button
  - Forms
- CSS Tablet
  - Page setup
  - Cost button
  - Scroll button
  - Forms
- CSS Desktop
  - Page setup
  - Cost button
  - Scroll button
  - Forms
## 0.7v – Transition Scripts
- Navbar hide (for mobile on Custom & Contact pages)
- Scroll button
- Forms show hidden text
## 0.8v – Form Scripts
- On cupcake selection cost update
- Additional extras cost update
- Extra text letter limit
- Extra text cost per letter update
## 0.9v – Final Touches
- Check every link, every button, twice!
- Tidy up CSS (If possible)
- Tidy up JS (If possible)
# 2.5 Pseudo Code
## 2.5.1. Home Page
Scroll Arrow:
Bookmark x2 = Top of Page id=”homeTopPage”, Bottom of Page id=”homeBottomPage”
Scroll Down Arrow = <a href=”#homeBottomPage”></a>
Scroll Up Arrow = <a href=”#homeTopPage”></a>
## 2.5.2. Custom Cupcake Page
### 2.5.2.1. Forms
Form 1: Cake type (id=”cakeSelect” class=”cakeForm formMain”)
5 Radio buttons
<form>
<input type=”radio” id=”cakeBasic” name=”cakeType” value=”basic”>
<label for=”cakeBasic”>
<a href=”#cakeBasicShow”>Show More
<p id=”cakeBasicShow”>
Form 2: Flavour type (id=”flavourSelect” class=”flavourForm formMain”)
Form 3: Icing colour (id=”icingSelect” class=”icingForm formMain”)
Form 4: Extras (id=”extrasSelect” class=”extrasForm formMain”)
Form 5: Icing Text (id=”icingText” class=”icingTextForm”) ((Max character length))
### 2.5.2.2. Scripts
Show more text
Change total cost button to cake selected cost
Unload form #
Load form #
Adds any additional extras to total cost button
Works out how much to add from input text excluding empty spaces
Adds this to total cost button
## 2.5.3. Contact Page

# 3. Divide & Conquer